# 'MindMosaic — Turning Practice into Mastery'

# You are a senior full-stack architect and education product engineer.

# You are working on a production-grade Australian education platform called **MindMosaic**.

# MindMosaic is an online assessment and learning platform for Australian students from **Year 1 to Year 9**, focused on **NAPLAN-style and ICAS-style mock exams**, designed for parents, students, schools, and long-term SaaS scaling.

# This is a real system, not a demo. All outputs must be implementation-ready.

# ────────────────────────────────────────

# 🚨 BRAND & MASTER CONTEXT (NON-NEGOTIABLE)

# ────────────────────────────────────────

# Product name: **MindMosaic**

# Official tagline:

# **“Turning Practice into Mastery”**

# This name and tagline MUST be used consistently across:

# • UI text

# • Page titles & metadata

# • Environment variables

# • Seed data

# • Documentation

# • Marketing copy (where applicable)

# Never introduce alternative product names.

# ────────────────────────────────────────

# 🎨 BRAND CONFIG — SINGLE SOURCE OF TRUTH

# ────────────────────────────────────────

# “Brand lock”: All static mocks (HTML/CSS), React components, and README snippets must use MindMosaic and tagline.

# Create and enforce a single branding file:

# 📁 `src/config/brand.ts` (or `src/constants/brand.ts`)

# This file MUST export:

# APP_NAME = "MindMosaic"

# APP_TAGLINE = "Turning Practice into Mastery"

# SUPPORT_EMAIL = "support@mindmosaic.com" (placeholder)

# LOGO_PATH = "/assets/logo.svg" (placeholder)

# BRAND_COLORS (FINAL – BLUE THEME):

# • primaryBlue: #1D4ED8

# • primaryBlueLight: #2563EB

# • backgroundSoft: #EEF5FF

# • textPrimary: #0F172A

# • textMuted: #475569

# • borderSubtle: #D8E2F3

# • accentAmber: #F59E0B

# • successGreen: #16A34A

# • dangerRed: #DC2626

# FONTS:

# • Primary: "IBM Plex Sans, system-ui, sans-serif"

# • Approved weights: 400 / 500 / 600 (avoid 700+ in UI)

# • Typography rules:

# - Base letter-spacing: 0.01em

# - Buttons/labels letter-spacing: 0.02em

# - Headings letter-spacing: -0.005em

# - Prefer spacing/size over bold for hierarchy

# -	Max font-weight rule: do not use > 600 in UI components (except brand/hero)

# ⚠️ RULES:

# • No hard-coded colours, names, or taglines anywhere else

# • TailwindCSS theme must map directly to BRAND_COLORS

# • All UI components must import from this file

# ────────────────────────────────────────

# A) PRODUCT PHILOSOPHY

# ────────────────────────────────────────

# MindMosaic is built on the belief that:

# • Mastery is developed, not innate

# • Practice creates progress

# • Small skills combine to form deep understanding

# Every question, topic, and attempt is treated as a “piece” in a learner’s overall mosaic.

# ────────────────────────────────────────

# B) USER ROLES

# ────────────────────────────────────────

# • Student (Years 1–9)

# • Parent / Guardian (linked to one or more students)

# • Teacher (Phase 2+)

# • Admin

# Role-based access control must be enforced server-side.

# ────────────────────────────────────────

# C) YEAR-LEVEL UX MODES (MANDATORY)

# ────────────────────────────────────────

# UX mode is automatically selected by student year level.

# Year 1–2 Mode:

# • Large fonts and tap targets

# • Minimal UI and distractions

# • Fewer questions per screen

# • Optional read-aloud

# • Simple navigation (Next / Back)

# • Softer language (avoid “mastery” wording in UI)

# Years 3–6 Mode:

# • Standard exam UI

# • Progress bar and timer always visible

# • Optional read-aloud

# • Clear feedback and encouragement

# Years 7–9 Mode:

# • Compact, efficient UI

# • Faster navigation

# • Advanced analytics and topic breakdowns

# ────────────────────────────────────────

# D) EXAM TYPES

# ────────────────────────────────────────

# Note: Generate original questions and original diagrams, not copied content.

# ICAS-style mock exams (Phase 1):

# • Subjects: Maths, Science, Digital Technologies

# • Sets: 2019–2024

# • Time limits:

# - Maths & Digital: 40 minutes

# - Science: 30 minutes

# ICAS-style (Phase 2 / optional):

# • Spelling Bee / English-style / Reading-style (define later)

# • Writing remains in the Writing Module

# NAPLAN-style mock exams:

# • Reading

# • Language Conventions

# • Numeracy

# • Writing (handled separately)

# Supported question types:

# • Multiple choice

# • Multi-select

# • True/False

# • Short answer (rule-based marking)

# • Image / diagram based

# Design schemas to allow future interactive question types.

# ────────────────────────────────────────

# E) NAPLAN WRITING MODULE

# ────────────────────────────────────────

# Writing is a first-class module, not an add-on.

# Implement:

# • Writing prompt + planning space

# • Autosave drafts

# • Optional timer

# • Word count

# • Rubric-based marking

# • Manual marking in Phase 1

# • Optional AI-assisted feedback in Phase 2 (explicit consent required)

# ────────────────────────────────────────

# F) CORE FEATURES

# ────────────────────────────────────────

# • MindMosaic-branded landing page

# • Secure authentication

# • Parent–child account linking

# • Exam engine with autosave & resume

# • Question flagging

# • Anti-cheating warnings (tab switch / exit)

# • Submit confirmation modal

# • Results with explanations

# • Topic-level progress analytics

# • Parent dashboards

# • Admin dashboards

# ────────────────────────────────────────

# G) CONTENT AUTHORING (ADMIN)

# ────────────────────────────────────────

# Phase 1:

# • Import versioned exam packages (JSON)

# • Upload diagrams/images

# • Validate schema

# • Publish / unpublish exams

# Phase 2:

# • In-app editor

# • Question bank

# • Tagging (year, topic, difficulty)

# ────────────────────────────────────────

# H) ACCESSIBILITY

# ────────────────────────────────────────

# Minimum WCAG 2.1 AA compliance:

# • Keyboard navigation

# • ARIA roles (buttons, modals, progress, timers)

# • Focus management

# • Colour contrast compliance

# ────────────────────────────────────────

# I) PRIVACY & COMPLIANCE

# ────────────────────────────────────────

# • Parental consent for under-13 users

# • Minimal personal data storage

# • Data export and deletion

# • Admin audit logs

# ────────────────────────────────────────

# J) OBSERVABILITY

# ────────────────────────────────────────

# • Admin audit logs

# • Exam integrity events

# • Error monitoring hooks

# • Event tracking (start, resume, submit)

# ────────────────────────────────────────

# K) TESTING STRATEGY

# ────────────────────────────────────────

# • Unit tests (exam logic)

# • Integration tests (auth, persistence)

# • End-to-end tests (full exam flow)

# • Accessibility checks

# • Mock APIs where appropriate

# ────────────────────────────────────────

# L) ARCHITECTURE (AUTHORITATIVE)

# ────────────────────────────────────────

# Frontend:

# • React 18 + TypeScript + Vite

# • TailwindCSS

# • React Router

# • Zustand

# • React Hook Form + Zod

# • Framer Motion

# Backend:

# • Supabase (Postgres, Auth, Storage, RLS, Edge Functions)

# Deployment:

# • Vercel (frontend)

# • Supabase Cloud (backend)

# Local storage:

# • Offline buffer only (server remains source of truth)

# ────────────────────────────────────────

# M) DATABASE (SUPABASE)

# ────────────────────────────────────────

# Core tables:

# • profiles

# • students

# • exams

# • questions

# • attempts

# • responses

# • results

# • writing_submissions

# • admin_audit_logs

# • integrity_events

# • subscriptions

# Include role-based RLS policies.

# ────────────────────────────────────────

# N) REQUIRED OUTPUTS

# ────────────────────────────────────────

# Generate:

# 1) PRD with user stories

# 2) Route & component map

# 3) Exam JSON schema + examples

# 4) Supabase SQL schema + seed data (MindMosaic branded)

# 5) RLS policies

# 6) API / Edge Function contracts

# 7) Testing plan

# 8) Deployment steps with env vars:

# - VITE_APP_NAME="MindMosaic"

# - VITE_APP_TAGLINE="Turning Practice into Mastery"

# - VITE_APP_URL

# - VITE_SUPABASE_URL

# - VITE_SUPABASE_ANON_KEY

# 9) Phased roadmap

# 30-Day Step-by-Step Plan (Solo Build)

## Day 1 — Repo + baseline scaffolding

- Create Vite React + TS app.

- Add TailwindCSS.

- Add folder structure: src/app, src/config, src/shared, src/features/*.

- Add route skeletons: Public, Auth, Student, Parent, Admin layouts.

Done when: you can navigate to /, /auth, /student, /parent, /admin and see placeholder pages.

## Day 2 — Brand lock (non-negotiable early)

- Create src/config/brand.ts with APP_NAME, TAGLINE, color tokens, font.

- Create src/config/env.ts (typed access for VITE_* variables).

- Replace app title/header text to read from brand.ts only.

- Add a simple “BrandBanner” component that displays name + tagline.

Done when: changing brand.ts updates UI everywhere.

## Day 3 — Shared UI primitives (minimal design system)

- Create shared components: Button, Card, Input, Modal, Badge.

- Create ProgressBar + Timer components (basic, accessible).

- Create a PageHeader component that uses brand tokens.

Done when: layouts use shared components (no duplicated styles).

## Day 4 — Supabase connection

- Create Supabase project (cloud) and set env vars in .env.local.

- Add src/shared/services/supabaseClient.ts.

- Add a “connection test” page that fetches auth.getSession() and prints status.

Done when: the app can read Supabase session state.

## Day 5 — Auth UI (simple)

- Build Sign In and Sign Up screens.

- Hook to Supabase Auth.

- Add route guards (basic): block /student, /parent, /admin when logged out.

Done when: you can create an account and log in/out.

## Day 6 — Profiles table + role field (foundation)

- Create profiles table (id = auth uid, role).

- Create trigger or signup handler to insert profile row on signup.

- Add a basic “RoleSwitcher” page for development (admin-only later).

Done when: each user has a profile row with a role value.

## Day 7 — Students table + year level

- Create students table (profile_id, year_level, simplified_mode flag computed by year).

- Build “Student Onboarding” page (set year level once).

Done when: logged-in user can set year level and it persists.

## Day 8 — Parent-child linking tables (foundation)

- Create parent_guardians table and parent_child_links table.

- Build UI to “Link child” (simple: child email lookup or code stub, whichever you already prefer).

Done when: a parent can be linked to a child record in DB.

## Day 9 — Storage bucket for diagrams/images

- Create Supabase Storage bucket (e.g., question-assets).

- Build a basic admin upload page (upload image → returns URL/path).

- Store uploaded asset metadata in question_assets table.

Done when: you can upload an image and see it load in browser.

## Day 10 — Exams + questions schema (minimum viable)

- Create tables: exams, questions, question_options.

- Add fields needed for Phase 1 question types (MCQ, multiselect, T/F, short answer, image reference).

- Add a seed script or admin button to insert a sample exam + 5 questions.

Done when: Student page can list available exams from DB.

## Day 11 — Attempts/session tables

- Create tables: attempts (exam_id, student_id, status, started_at, submitted_at), responses (attempt_id, question_id, answer JSON), results (attempt_id summary).

- Add “Start exam” button that creates an attempt row.

Done when: clicking Start creates an attempt in DB.

## Day 12 — Exam player UI shell (aligned to your mock)

- Build ExamPlayer layout: progress bar, timer, saved status, navigation, flag button.

- Implement question navigation (Next/Back, question list).

- Implement “Submit” confirmation modal.

Done when: you can navigate questions in UI with dummy data.

## Day 13 — Render question type: Multiple Choice

- Implement MCQ renderer using question_options.

- Save selection to local state.

- Write response to DB on “Save” (manual save) for now.

Done when: MCQ answer persists in responses.

## Day 14 — Autosave (baseline)

- Implement autosave interval (e.g., every 10–15 seconds when dirty).

- Update “Saved ✓” status based on last save time.

- Ensure autosave writes to responses table.

Done when: leaving and returning shows answers restored.

## Day 15 — Resume attempt

- Implement “Resume” logic: if an attempt is in-progress, open it.

- Load existing responses and populate UI state.

Done when: refresh browser mid-exam and continue.

## Day 16 — Flagging questions

- Add flagged_questions table or store flags in responses metadata (your choice, but keep it isolated).

- Implement flag/unflag UI and flagged list navigation.

Done when: flagged questions persist and are visible after refresh.

## Day 17 — Additional question types (Phase 1 set)

- Implement True/False renderer.

- Implement Multi-select renderer.

- Implement Short Answer renderer.

Done when: all 4 types save/restore via responses.

## Day 18 — Image/diagram questions

- Attach question_assets to questions.

- Render images inside questions (responsive, accessible alt text support).

Done when: diagram questions display correctly in player.

## Day 19 — Timer rules (ICAS durations)

- Add exam duration fields (30/40 mins).

- Timer starts on attempt start; auto-submit at 0.

- Persist remaining time in DB (or compute from timestamps).

Done when: timer is correct and resilient to refresh.

## Day 20 — Integrity events (tab switch / exit warnings)

- Add integrity_events table.

- Detect visibilitychange / focus changes and log events.

- Show warning UI (non-blocking).

Done when: switching tabs logs events tied to attempt.

## Day 21 — Submit + lock attempt

- Implement submit flow: set attempt status = submitted; prevent further response edits.

- Basic results record created (even placeholder scoring for now).

Done when: submitted attempts cannot be modified.

## Day 22 — Rule-based marking for objective questions

- Implement scoring for MCQ/T-F/multi-select using correct answers stored in DB.

- Store score summary in results.

Done when: student sees score after submit.

## Day 23 — Explanations in results

- Add explanation field to questions.

- Show explanations in results review UI.

Done when: results page displays explanation per question.

## Day 24 — Topic-level tagging + analytics hooks

- Add topic tags on questions (simple array/string).

- Compute topic breakdown in results.

Done when: results show topic breakdown.

## Day 25 — Writing module tables

- Create tables: writing_tasks, writing_submissions, rubrics, rubric_criteria, rubric_scores.

- Seed one writing task + rubric.

Done when: writing task loads from DB.

## Day 26 — Student writing UI + autosave

- Writing prompt view + planning space + word count.

- Autosave draft to DB.

- “Submit writing” locks submission.

Done when: draft persists; submission locks on submit.

## Day 27 — Manual marking UI (Admin)

- Admin sees list of writing submissions.

- Admin can enter rubric scores + comments and save.

Done when: marked rubric is persisted and viewable.

## Day 28 — Parent dashboard MVP

- Parent dashboard lists linked children.

- Parent can view child attempts + scores + writing submission status.

Done when: a parent can view child progress (read-only).

## Day 29 — Admin exam import (Phase 1)

- Create “Import Exam Package JSON” page.

- Validate schema (Zod).

- Insert exam/questions/options/assets refs into DB.

- Publish/unpublish toggle.

Done when: importing JSON creates an exam visible to students.

## Day 30 — RLS hardening + accessibility pass + deployment

- Implement/confirm RLS policies for Student/Parent/Admin.

- Basic accessibility audit: keyboard navigation, focus traps, ARIA labels for timer/modals.

- Deploy to Vercel, configure env vars, smoke test flows.

Done when: deployed app works with real Auth + RLS.

# If you want to finish sooner than 30 days

Here are the fastest compressions that still remain compliant:

- Merge Day 1–3 into 2 days (bootstrap + brand lock + basic UI).

- Merge Day 10–11 into 1 day (schema + attempts).

- Merge Day 26–27 into 1 day (writing submission + marking UI).

That can bring you to ~24–26 days if your daily capacity is strong.

## Master prompt for Claude to start building MindMosaic

Copy everything below into Claude as-is. It is the authoritative master context, with locked decisions, no open assumptions, and implementation steps to begin immediately.

# MindMosaic — Master build context and instructions

## 0. Identity and brand lock (non-negotiable)

Product name: MindMosaic Official tagline: Turning Practice into Mastery

These exact strings MUST be used consistently across:

- UI text

- page titles & metadata

- environment variables

- seed data

- documentation

- marketing copy where applicable

Never introduce alternative product names or taglines.

### Single source of truth file (required)

Create:

- apps/web/src/config/brand.ts

Export exactly:

- APP_NAME = "MindMosaic"

- APP_TAGLINE = "Turning Practice into Mastery"

- SUPPORT_EMAIL = "support@mindmosaic.com" (placeholder)

- LOGO_PATH = "/assets/logo.svg" (placeholder)

BRAND_COLORS (blue theme):

- primaryBlue: #1D4ED8

- primaryBlueLight: #2563EB

- backgroundSoft: #EEF5FF

- textPrimary: #0F172A

- textMuted: #475569

- borderSubtle: #D8E2F3

- accentAmber: #F59E0B

- successGreen: #16A34A

- dangerRed: #DC2626

Fonts:

- Primary: IBM Plex Sans, system-ui, sans-serif

- Allowed weights: 400 / 500 / 600 (avoid 700+ in UI)

- Typography rules:

  - Base letter-spacing: 0.01em

  - Buttons/labels letter-spacing: 0.02em

  - Headings letter-spacing: -0.005em

  - Prefer spacing/size over bold for hierarchy

  - Max font-weight rule: do not use > 600 in UI components (except brand/hero)

Rules:

- No hard-coded colors, name, or tagline anywhere else

- Tailwind theme must map directly to BRAND_COLORS

- All UI components must import from brand.ts

Add guardrails:

- Add a script scripts/lint-brand-lock.mjs to fail CI if:

  - "MindMosaic" or "Turning Practice into Mastery" appears outside brand.ts, docs, or seed data where explicitly permitted

  - any hex color appears in TS/TSX/CSS outside the single theme mapping file(s)

- Wire this script into CI.

## 1. Product summary (what we are building)

MindMosaic is a production-grade Australian education platform for Year 1 to Year 9 students focused on:

- NAPLAN-style mock exams: Reading, Language Conventions, Numeracy, Writing (writing module is separate)

- ICAS-style mock exams (Phase 1): Maths, Science, Digital Technologies

  - Sets: 2019–2024

  - Time limits:

    - Maths & Digital: 40 minutes

    - Science: 30 minutes

Supported question types:

- multiple choice

- multi-select

- true/false

- short answer (rule-based marking)

- diagram/image-based

Future: schema must support interactive question types later.

The platform serves:

- Student (Years 1–9) — represented as a student record in Phase 1

- Parent/Guardian — authenticates, manages students, sees dashboards

- Teacher — Phase 2+

- Admin — content + publishing + compliance + integrity

RBAC and RLS must be enforced server-side.

## 2. Locked decisions that remove ambiguity (no assumptions)

### 2.1 Authentication and ownership model (Phase 1 locked)

- Only parents/guardians authenticate (Supabase Auth).

- Students do NOT authenticate in Phase 1.

- Students are records owned/linked to a guardian.

- All exam attempts are created in guardian context but attributed to a student.

- UI must always show “Working as: {Student}”.

(Phase 2 may add teacher and optionally student auth.)

### 2.2 Year-level UX modes (mandatory)

UX mode is derived automatically by student year_level:

Year 1–2 Mode

- Large fonts, large tap targets

- Minimal UI distractions

- Fewer questions per screen

- Optional read-aloud

- Simple navigation (Next/Back)

- Softer language: avoid “mastery” wording in UI (brand tagline can remain in brand/landing/metadata)

Year 3–6 Mode

- Standard exam UI

- Progress bar + timer always visible

- Optional read-aloud

- Clear feedback and encouragement

Year 7–9 Mode

- Compact, efficient UI

- Faster navigation

- Advanced analytics and topic breakdowns

### 2.3 Autosave and attempt contract (authoritative)

- Server is source of truth.

- Client may keep a temporary offline buffer only.

- Autosave: debounce 1–2 seconds after response change.

- Server updates last_saved_at on each save.

- Submission is server-authoritative via Edge Function.

- If timer expires, server forces submit.

- Client must not “final score” locally; may show preview only.

### 2.4 Exam versioning (locked)

- Published exams are immutable.

- Importing same external_id creates a new version.

- Attempts remain tied to the version they started on.

### 2.5 Integrity events (noise-controlled)

Minimum viable integrity metrics:

- first tab hidden

- count of tab hidden events

- final visibility state at submission (Do not log every focus/blur unless later required.)

### 2.6 Writing module states (locked)

Writing submission status:

- draft

- submitted

- in_review

- marked

Phase 1: manual marking only. Phase 2: AI-assisted feedback optional with explicit consent.

## 3. Accessibility, privacy, and compliance (minimum bar)

### Accessibility (WCAG 2.1 AA)

- Keyboard navigation everywhere

- ARIA roles for buttons, modals, progress, timers

- Focus management (modal focus trap, return focus)

- Color contrast compliance

### Privacy and compliance

- Under-13 parental consent concept is required in flows (minimal in Phase 1, but model must allow it)

- Minimal personal data storage

- Data export and deletion capability planned

- Admin audit logs for sensitive actions

### Observability

- Admin audit logs

- Exam integrity events

- Error monitoring hooks

- Event tracking: start, resume, submit

## 4. Authoritative architecture and stack

Frontend (apps/web):

- React 18 + TypeScript + Vite

- TailwindCSS

- React Router

- Zustand

- React Hook Form + Zod

- Framer Motion

Backend:

- Supabase (Postgres, Auth, Storage, RLS, Edge Functions)

Deployment:

- Vercel (frontend)

- Supabase Cloud (backend)

Local storage:

- offline buffer only (server remains source of truth)

## 5. Repository structure (use this)

Use a monorepo-like layout:

Code

mindmosaic/

apps/

web/

src/

config/

brand.ts

env.ts

styles/

lib/

state/

types/

schemas/

constants/

components/

features/

supabase/

migrations/

functions/

scripts/

docs/

Do not deviate materially without strong reason.

## 6. What to build first (implementation steps, in order)

You MUST implement in this exact order to avoid churn.

### Step 0 — Lock foundations (Day 0–1) (build now)

Deliverables:

- apps/web/src/config/brand.ts with exact exports and values.

- Tailwind mapping to brand colors via CSS variables (no hard-coded hex in components).

- Global typography setup:

  - IBM Plex Sans as primary

  - enforce weights (400/500/600)

  - letter-spacing tokens.

- Brand lock guardrail:

  - scripts/lint-brand-lock.mjs

  - CI job runs it.

- Create docs/DEFINITION_OF_DONE.md:

  - branding import required

  - WCAG basics required

  - unit tests for exam logic changes

  - RLS impact considered for data changes

Exit criteria:

- A repo search shows no hardcoded MindMosaic, tagline, or hex colors in components.

### Step 1 — Authoritative documents (Day 1–3) (build next)

Create docs (these drive all implementation):

- docs/PRD.md

  - user stories by role and module

  - acceptance criteria

  - explicitly state Phase 1 guardian-only auth decision

  - explicitly state year-mode UX rules

- docs/ROUTES_AND_COMPONENTS.md

  - route tree: public vs app vs admin

  - guardian-mediated student context

  - core component inventory:

    - ExamShell, Timer, ProgressBar, QuestionRenderer, SubmitConfirmModal, ReadAloudToggle, IntegrityMonitor, AutosaveController

  - mode-specific layout differences.

Exit criteria:

- No feature work begins until these docs are complete and consistent.

### Step 2 — Data contract first: Exam JSON schema + examples (Day 3–5)

Deliverables:

- apps/web/src/schemas/examPackage.zod.ts (Zod schema)

- docs/EXAM_SCHEMA.md (human-readable)

- 2–3 sample packages in supabase/seed/exam_packages/:

  - one Y1–2 (simple language)

  - one Y3–6

  - one Y7–9

Schema must support:

- exam metadata (type, subject, year_levels, duration, version, published)

- questions with:

  - type

  - promptMarkdown

  - assetRefs + per-asset altText (explicit)

  - options + correct answers + marking rules

  - difficulty + topics

  - future-friendly interaction blocks

### Step 3 — Supabase schema + RLS (Day 5–8)

Deliverables:

- supabase/migrations/0001_init.sql (tables + enums)

- supabase/migrations/0002_rls.sql (policies)

- supabase/migrations/0003_seed.sql (MindMosaic branded seed)

- Storage bucket policies (assets upload by admin only; read for published exams via signed URLs or controlled public access)

Tables (minimum viable):

- profiles

- students

- guardian_student_links

- exams

- questions (or store package JSON and extract later; choose one and document)

- attempts

- responses

- results

- writing_submissions

- admin_audit_logs

- integrity_events

- subscriptions

RLS principles:

- Guardians can only access linked students.

- Attempts/responses limited to linked students.

- Parents read results; write attempts/responses only for linked student context.

- Admin full access.

- Results insert/update only via service role (Edge Function).

### Step 4 — Edge Function contracts (Day 8–10)

Deliverables:

- docs/EDGE_FUNCTIONS.md

- apps/web/src/api/edge/contracts.ts (typed request/response)

- Supabase functions:

  - start-attempt

  - save-response (idempotent upsert)

  - submit-attempt (authoritative scoring + lock)

  - log-integrity-event (noise-controlled)

  - admin-import-exam-package

  - admin-publish-exam

Every function must:

- validate auth and role

- validate ownership

- write admin audit logs for admin actions

- be idempotent where relevant

### Step 5 — End-to-end thin slice UI (Day 10–16)

Build a working product flow with one exam package:

- Auth

- Student selection (“Working as…”)

- Exam list (filtered by year eligibility)

- Start attempt

- Exam runner for 2–3 question types (MCQ, multi-select, true/false)

- Autosave + resume

- Flagging

- Submit + results with explanations

- Parent dashboard minimal

- Admin import/publish minimal

## 7. Environment variables (required)

Vercel env vars:

- VITE_APP_NAME="MindMosaic"

- VITE_APP_TAGLINE="Turning Practice into Mastery"

- VITE_APP_URL

- VITE_SUPABASE_URL

- VITE_SUPABASE_ANON_KEY

Create .env.example with these keys.

## 8. Implementation rules (how to build)

- Typescript strict mode on.

- No untyped JSON blobs passed around; define domain types.

- Use Zod for parsing/validation at boundaries (env, exam packages, Edge Function requests).

- All API calls to Edge Functions must be typed and centralized.

- Keep UI components accessible by default (keyboard + focus states).

- Prefer composable features/* slices over god components.

# Start instructions (what to do now)

- Implement Step 0 fully in code.

- Commit Step 0.

- Then implement Step 1 docs.

- Do not begin Step 2 until Step 1 is complete.

## Questions you must NOT ask (decisions are already locked)

- Product name/tagline alternatives

- Whether students authenticate in Phase 1 (they do not)

- Whether to implement RLS (must be done)

- Whether to log integrity events (must be done, noise-controlled)

### Product summary

MindMosaic — Turning Practice into Mastery is a production-grade Australian assessment and learning platform for Year 1–9 students delivering NAPLAN-style and ICAS-style mock exams. It supports students, parents/guardians, and admins (teachers in Phase 2), with strong server-side RBAC, autosave/resume exam attempts, results with explanations, topic analytics, writing module, and compliance-first data handling.

### Goals and non-goals

- Goals

  - High-trust exam engine (autosave, resume, integrity events, submission safety).

  - Role-correct dashboards for parents and admins.

  - Content pipeline for importing versioned exam packages (JSON) with validation and publish control.

  - Year-level UX modes (Y1–2, Y3–6, Y7–9) applied automatically for students.

  - WCAG 2.1 AA baseline.

- Non-goals (Phase 1)

  - In-app question editor (Phase 2).

  - AI-assisted writing feedback (Phase 2, consent gated).

  - Teacher workflows (Phase 2+).

### Personas

- Student (Y1–9): Takes exams, resumes attempts, reviews results, tracks progress.

- Parent/Guardian: Links to one/more students, views progress and results.

- Admin: Manages content, publishes exams, reviews integrity events, audit logs, subscriptions.

### Key workflows

- Sign up / sign in → profile creation.

- Parent links student (invite code or admin-created student).

- Student starts exam → attempt created → responses autosaved.

- Integrity events captured (tab switch, blur, visibility change).

- Submit exam → marking pipeline → results generated.

- Results & explanations → topic analytics updated.

- Writing module → autosave drafts → submission → rubric marking (manual).

### User stories

#### Authentication and profiles

- As a user, I can sign up and sign in securely so my data is protected.

- As a user, I can manage basic profile settings (name, email preferences) so my account stays accurate.

- As an admin, I can view audit logs for sensitive actions so compliance is maintained.

#### Parent–student linking

- As a parent, I can link one or more students to my account so I can monitor progress.

- As a parent, I can revoke a link so access is controlled.

- As an admin, I can create students and assign guardians so onboarding is smooth for schools.

#### Exam discovery and access control

- As a student, I can browse available exams filtered by year level and exam type so I can practice appropriately.

- As a parent, I can see what exams my linked student has access to so expectations are clear.

- As an admin, I can publish/unpublish exams so content release is controlled.

#### Exam attempt lifecycle

- As a student, I can start an exam and see a timer (Y3+) so I practice under exam conditions.

- As a student, my answers autosave so I don’t lose work.

- As a student, I can resume an unfinished attempt so practice fits my schedule.

- As a student, I can flag questions so I can revisit them.

- As a student, I must confirm submission so I don’t submit accidentally.

- As an admin, I can see integrity events linked to attempts so anomalous behavior is reviewable.

#### Marking and results

- As a student, I can see my score and explanations so I learn from mistakes.

- As a parent, I can see topic-level breakdown so I can support learning.

- As an admin, I can re-run marking (if content updates) so results remain consistent.

#### Writing module

- As a student, I can write to a prompt with planning space so I can structure my response.

- As a student, my draft autosaves so I can safely continue later.

- As a marker/admin, I can apply a rubric and store scores/comments so writing feedback is structured.

#### Accessibility and UX modes

- As a Year 1–2 student, I see large tap targets and simplified navigation so the interface is age-appropriate.

- As a Year 3–6 student, I always see progress and timer so it feels like an exam.

- As a Year 7–9 student, I see a compact UI and deeper analytics so practice is efficient.

- As a keyboard user, I can navigate exams and modals via keyboard with proper focus management.

## Route and component map

### Routes

| Route | Role access | Purpose | Key components |
| --- | --- | --- | --- |
| / | Public | Landing | LandingPage |
| /auth | Public | Sign in/up | AuthPage |
| /app | Auth | App shell | AppLayout |
| /app/select-student | Parent/Admin | Choose student context | StudentSwitcherPage |
| /app/student/:studentId | Linked Parent/Student/Admin | Student home | StudentHomePage |
| /app/exams | Auth | Browse exams | ExamCatalogPage |
| /app/exams/:examId | Auth | Exam details | ExamDetailsPage |
| /app/attempts/:attemptId | Student/Linked Parent read-only (no take) | Exam engine | ExamAttemptPage |
| /app/attempts/:attemptId/review | Student/Parent/Admin | Results review | AttemptReviewPage |
| /app/writing/:promptId | Student | Writing module | WritingAttemptPage |
| /app/parent | Parent | Parent dashboard | ParentDashboardPage |
| /app/admin | Admin | Admin dashboard | AdminDashboardPage |
| /app/admin/exams | Admin | Manage exams | AdminExamsPage |
| /app/admin/import | Admin | Import packages | AdminImportPage |
| /app/admin/audit-logs | Admin | Audit logs | AdminAuditLogsPage |
| /app/admin/integrity | Admin | Integrity events | AdminIntegrityPage |
| /app/settings | Auth | Settings | SettingsPage |

### Core component map

#### Branding and theming

- src/config/brand.ts (single source of truth)

- BrandProvider (injects CSS variables / tailwind tokens mapping)

- Logo, AppName, Tagline

#### Exam engine

- ExamShell

- TimerBar (always visible Y3+)

- ProgressBar (always visible Y3+)

- QuestionRenderer (switch by type)

- QuestionFlagButton

- NavNextBack

- SubmitConfirmModal

- IntegrityMonitor (visibility/tab/blur events)

- AutosaveController

- ReadAloudControl (optional)

#### Question types

- MCQQuestion

- MultiSelectQuestion

- TrueFalseQuestion

- ShortAnswerQuestion

- DiagramQuestion (image-based)

#### Results

- ScoreSummary

- TopicBreakdown

- ReviewQuestionPanel (student answers + explanation)

#### Admin

- ExamImportWizard

- ExamPublishToggle

- SchemaValidationReport

- AuditLogTable

- IntegrityEventTable

## Brand configuration file and Tailwind mapping

### src/config/brand.ts

ts

export const APP_NAME = "MindMosaic";

export const APP_TAGLINE = "Turning Practice into Mastery";

export const SUPPORT_EMAIL = "support@mindmosaic.com";

export const LOGO_PATH = "/assets/logo.svg";

export const BRAND_COLORS = {

primaryBlue: "#1D4ED8",

primaryBlueLight: "#2563EB",

backgroundSoft: "#EEF5FF",

textPrimary: "#0F172A",

textMuted: "#475569",

borderSubtle: "#D8E2F3",

accentAmber: "#F59E0B",

successGreen: "#16A34A",

dangerRed: "#DC2626",

} as const;

export const BRAND_FONTS = {

primary: 'IBM Plex Sans, system-ui, sans-serif',

weights: [400, 500, 600] as const,

letterSpacing: {

base: "0.01em",

button: "0.02em",

heading: "-0.005em",

},

maxUiFontWeight: 600,

} as const;

### Tailwind theme tokens

Map Tailwind colors directly to BRAND_COLORS using CSS variables (set once in BrandProvider), so you never hard-code hex values in components.

Example (tailwind config excerpt):

ts

// tailwind.config.ts

export default {

theme: {

extend: {

colors: {

brand: {

primary: "rgb(var(--mm-primary) / <alpha-value>)",

primaryLight: "rgb(var(--mm-primaryLight) / <alpha-value>)",

bgSoft: "rgb(var(--mm-bgSoft) / <alpha-value>)",

text: "rgb(var(--mm-text) / <alpha-value>)",

muted: "rgb(var(--mm-muted) / <alpha-value>)",

border: "rgb(var(--mm-border) / <alpha-value>)",

amber: "rgb(var(--mm-amber) / <alpha-value>)",

success: "rgb(var(--mm-success) / <alpha-value>)",

danger: "rgb(var(--mm-danger) / <alpha-value>)",

},

},

fontFamily: {

sans: ["var(--mm-font)", "system-ui", "sans-serif"],

},

letterSpacing: {

base: "0.01em",

button: "0.02em",

heading: "-0.005em",

},

fontWeight: {

normal: "400",

medium: "500",

semibold: "600",

},

},

},

};

## Exam JSON schema and examples

### Exam package schema

A versioned package that contains an exam and its questions, suitable for import/validation.

#### exam-package.schema.json

json

{

"$schema": "https://json-schema.org/draft/2020-12/schema",

"title": "MindMosaic Exam Package",

"type": "object",

"required": ["packageVersion", "exam", "questions"],

"properties": {

"packageVersion": { "type": "string", "pattern": "^v\\d+\\.\\d+\\.\\d+$" },

"exam": {

"type": "object",

"required": ["externalId", "title", "examType", "subject", "yearLevels", "timeLimitSeconds", "published"],

"properties": {

"externalId": { "type": "string", "minLength": 3 },

"title": { "type": "string", "minLength": 3 },

"examType": { "type": "string", "enum": ["NAPLAN", "ICAS"] },

"subject": {

"type": "string",

"enum": ["Numeracy", "Reading", "LanguageConventions", "Writing", "Maths", "Science", "DigitalTechnologies"]

},

"setLabel": { "type": "string", "description": "e.g., 2022, 2023" },

"yearLevels": {

"type": "array",

"items": { "type": "integer", "minimum": 1, "maximum": 9 },

"minItems": 1

},

"timeLimitSeconds": { "type": "integer", "minimum": 60 },

"published": { "type": "boolean" },

"instructionsMarkdown": { "type": "string" }

}

},

"questions": {

"type": "array",

"minItems": 1,

"items": {

"type": "object",

"required": ["externalId", "order", "type", "promptMarkdown", "points", "topics", "difficulty"],

"properties": {

"externalId": { "type": "string" },

"order": { "type": "integer", "minimum": 1 },

"type": { "type": "string", "enum": ["mcq", "multi_select", "true_false", "short_answer", "diagram"] },

"promptMarkdown": { "type": "string" },

"assetRefs": {

"type": "array",

"items": { "type": "string" },

"description": "Storage paths or import-time refs"

},

"options": {

"type": "array",

"items": {

"type": "object",

"required": ["id", "label"],

"properties": {

"id": { "type": "string" },

"label": { "type": "string" }

}

}

},

"correctAnswer": {

"description": "Varies by type; validated by importer",

"oneOf": [

{ "type": "string" },

{ "type": "array", "items": { "type": "string" } },

{ "type": "boolean" },

{ "type": "object" }

]

},

"shortAnswerRules": {

"type": "object",

"properties": {

"type": { "type": "string", "enum": ["exact", "numeric_tolerance", "regex"] },

"value": {},

"tolerance": { "type": "number", "minimum": 0 }

}

},

"explanationMarkdown": { "type": "string" },

"points": { "type": "integer", "minimum": 1, "maximum": 10 },

"topics": { "type": "array", "items": { "type": "string" }, "minItems": 1 },

"difficulty": { "type": "string", "enum": ["easy", "medium", "hard"] },

"readAloudAllowed": { "type": "boolean", "default": true }

}

}

}

}

}

### Example package: ICAS Maths 2023 (mock)

json

{

"packageVersion": "v1.0.0",

"exam": {

"externalId": "icas-maths-2023-y5",

"title": "ICAS-style Maths Mock 2023 — Year 5",

"examType": "ICAS",

"subject": "Maths",

"setLabel": "2023",

"yearLevels": [5],

"timeLimitSeconds": 2400,

"published": false,

"instructionsMarkdown": "Answer all questions. Use rough working paper if needed."

},

"questions": [

{

"externalId": "q1",

"order": 1,

"type": "mcq",

"promptMarkdown": "A box has 24 pencils. If 6 pencils are removed, how many remain?",

"options": [

{ "id": "A", "label": "16" },

{ "id": "B", "label": "18" },

{ "id": "C", "label": "20" },

{ "id": "D", "label": "22" }

],

"correctAnswer": "C",

"explanationMarkdown": "Start with 24 and subtract 6: **24 − 6 = 18**.",

"points": 1,

"topics": ["Number", "Operations"],

"difficulty": "easy",

"readAloudAllowed": true

}

]

}

## Supabase SQL schema and seed data

### SQL schema (core)

sql

-- enums

create type public.user_role as enum ('student', 'parent', 'teacher', 'admin');

create type public.exam_type as enum ('NAPLAN', 'ICAS');

create type public.attempt_status as enum ('in_progress', 'submitted', 'abandoned');

create type public.integrity_event_type as enum ('tab_hidden', 'tab_visible', 'blur', 'focus', 'copy', 'paste', 'context_menu');

-- profiles (one per auth user)

create table public.profiles (

id uuid primary key references auth.users(id) on delete cascade,

role public.user_role not null,

full_name text,

created_at timestamptz not null default now(),

updated_at timestamptz not null default now()

);

-- students (owned by a parent, optionally managed by admin/school later)

create table public.students (

id uuid primary key default gen_random_uuid(),

display_name text not null,

year_level int not null check (year_level between 1 and 9),

created_by uuid not null references public.profiles(id) on delete restrict,

created_at timestamptz not null default now()

);

-- parent-child linking (many-to-many)

create table public.guardian_student_links (

guardian_id uuid not null references public.profiles(id) on delete cascade,

student_id uuid not null references public.students(id) on delete cascade,

created_at timestamptz not null default now(),

primary key (guardian_id, student_id)

);

-- exams

create table public.exams (

id uuid primary key default gen_random_uuid(),

external_id text not null unique,

title text not null,

exam_type public.exam_type not null,

subject text not null,

set_label text,

year_levels int[] not null,

time_limit_seconds int not null,

instructions_markdown text,

published boolean not null default false,

version int not null default 1,

created_at timestamptz not null default now(),

updated_at timestamptz not null default now()

);

-- questions

create table public.questions (

id uuid primary key default gen_random_uuid(),

exam_id uuid not null references public.exams(id) on delete cascade,

external_id text not null,

q_order int not null,

q_type text not null check (q_type in ('mcq','multi_select','true_false','short_answer','diagram')),

prompt_markdown text not null,

asset_refs text[] not null default '{}',

options jsonb,

correct_answer jsonb,

short_answer_rules jsonb,

explanation_markdown text,

points int not null default 1,

topics text[] not null default '{}',

difficulty text not null check (difficulty in ('easy','medium','hard')),

read_aloud_allowed boolean not null default true,

created_at timestamptz not null default now(),

unique (exam_id, external_id),

unique (exam_id, q_order)

);

-- attempts

create table public.attempts (

id uuid primary key default gen_random_uuid(),

exam_id uuid not null references public.exams(id) on delete restrict,

student_id uuid not null references public.students(id) on delete cascade,

status public.attempt_status not null default 'in_progress',

started_at timestamptz not null default now(),

last_saved_at timestamptz not null default now(),

submitted_at timestamptz,

time_spent_seconds int not null default 0

);

-- responses (one per question per attempt)

create table public.responses (

id uuid primary key default gen_random_uuid(),

attempt_id uuid not null references public.attempts(id) on delete cascade,

question_id uuid not null references public.questions(id) on delete restrict,

response jsonb,

is_flagged boolean not null default false,

last_saved_at timestamptz not null default now(),

unique (attempt_id, question_id)

);

-- results (generated on submit)

create table public.results (

id uuid primary key default gen_random_uuid(),

attempt_id uuid not null unique references public.attempts(id) on delete cascade,

total_points int not null,

points_earned int not null,

topic_breakdown jsonb not null default '{}'::jsonb,

created_at timestamptz not null default now()

);

-- writing submissions (separate module)

create table public.writing_submissions (

id uuid primary key default gen_random_uuid(),

student_id uuid not null references public.students(id) on delete cascade,

prompt_id text not null,

prompt_markdown text not null,

planning_text text not null default '',

draft_text text not null default '',

status text not null check (status in ('draft','submitted','marked')) default 'draft',

word_count int not null default 0,

started_at timestamptz not null default now(),

last_saved_at timestamptz not null default now(),

submitted_at timestamptz,

rubric_scores jsonb,

marker_comments text

);

-- admin audit logs

create table public.admin_audit_logs (

id uuid primary key default gen_random_uuid(),

actor_profile_id uuid not null references public.profiles(id) on delete restrict,

action text not null,

entity_type text not null,

entity_id text,

metadata jsonb not null default '{}'::jsonb,

created_at timestamptz not null default now()

);

-- integrity events

create table public.integrity_events (

id uuid primary key default gen_random_uuid(),

attempt_id uuid not null references public.attempts(id) on delete cascade,

event_type public.integrity_event_type not null,

metadata jsonb not null default '{}'::jsonb,

created_at timestamptz not null default now()

);

-- subscriptions (placeholder for Stripe mapping later)

create table public.subscriptions (

id uuid primary key default gen_random_uuid(),

profile_id uuid not null references public.profiles(id) on delete cascade,

status text not null,

provider text not null default 'stripe',

provider_customer_id text,

provider_subscription_id text,

current_period_end timestamptz,

created_at timestamptz not null default now(),

updated_at timestamptz not null default now()

);

### Seed data (MindMosaic branded)

sql

insert into public.exams (external_id, title, exam_type, subject, set_label, year_levels, time_limit_seconds, instructions_markdown, published)

values

('icas-maths-2023-y5', 'ICAS-style Maths Mock 2023 — Year 5', 'ICAS', 'Maths', '2023', array[5], 2400, 'MindMosaic mock exam. Work steadily and check your answers.', false),

('naplan-numeracy-y3-set-a', 'NAPLAN-style Numeracy Practice — Year 3 (Set A)', 'NAPLAN', 'Numeracy', 'Set A', array[3], 3600, 'MindMosaic practice set. Answer every question.', false);

## RLS policies

### Principles

- Profiles: user can read/write own profile; admin can read all.

- Students: parent can access linked students; admin can access all.

- Attempts/responses/results: student access via linked student record; parent read-only via link; admin full access.

- Write operations: constrained tightly; marking/results generation via Edge Functions with service role.

### Example RLS (core)

sql

alter table public.profiles enable row level security;

alter table public.students enable row level security;

alter table public.guardian_student_links enable row level security;

alter table public.attempts enable row level security;

alter table public.responses enable row level security;

alter table public.results enable row level security;

alter table public.exams enable row level security;

alter table public.questions enable row level security;

alter table public.writing_submissions enable row level security;

alter table public.admin_audit_logs enable row level security;

alter table public.integrity_events enable row level security;

-- helper: is admin

create or replace function public.is_admin()

returns boolean language sql stable as $$

select exists (

select 1 from public.profiles p

where p.id = auth.uid() and p.role = 'admin'

);

$$;

-- profiles

create policy "profiles read own" on public.profiles

for select using (id = auth.uid() or public.is_admin());

create policy "profiles update own" on public.profiles

for update using (id = auth.uid());

-- exams/questions are readable to authenticated users if published; admins can read all

create policy "exams read published" on public.exams

for select using (published = true or public.is_admin());

create policy "questions read published exam" on public.questions

for select using (

exists (select 1 from public.exams e where e.id = exam_id and (e.published = true or public.is_admin()))

);

-- students

create policy "students read linked or admin" on public.students

for select using (

public.is_admin()

or exists (

select 1 from public.guardian_student_links gsl

where gsl.student_id = students.id and gsl.guardian_id = auth.uid()

)

or students.created_by = auth.uid()

);

-- attempts (student/guardian/admin)

create policy "attempts read linked" on public.attempts

for select using (

public.is_admin()

or exists (

select 1

from public.students s

left join public.guardian_student_links gsl on gsl.student_id = s.id

where s.id = attempts.student_id

and (s.created_by = auth.uid() or gsl.guardian_id = auth.uid())

)

);

-- attempts insert: only if user owns/links student (student will be represented by parent-created record in phase 1)

create policy "attempts insert linked" on public.attempts

for insert with check (

public.is_admin()

or exists (

select 1

from public.students s

left join public.guardian_student_links gsl on gsl.student_id = s.id

where s.id = attempts.student_id

and (s.created_by = auth.uid() or gsl.guardian_id = auth.uid())

)

);

-- responses: same access as attempt

create policy "responses read via attempt" on public.responses

for select using (

public.is_admin()

or exists (

select 1

from public.attempts a

join public.students s on s.id = a.student_id

left join public.guardian_student_links gsl on gsl.student_id = s.id

where a.id = responses.attempt_id

and (s.created_by = auth.uid() or gsl.guardian_id = auth.uid())

)

);

create policy "responses upsert via attempt" on public.responses

for insert with check (

public.is_admin()

or exists (

select 1

from public.attempts a

join public.students s on s.id = a.student_id

left join public.guardian_student_links gsl on gsl.student_id = s.id

where a.id = responses.attempt_id

and (s.created_by = auth.uid() or gsl.guardian_id = auth.uid())

)

);

-- results: read linked, write only via service role (no client policy for insert)

create policy "results read linked" on public.results

for select using (

public.is_admin()

or exists (

select 1

from public.attempts a

join public.students s on s.id = a.student_id

left join public.guardian_student_links gsl on gsl.student_id = s.id

where a.id = results.attempt_id

and (s.created_by = auth.uid() or gsl.guardian_id = auth.uid())

)

);

-- audit logs: admin only

create policy "audit logs admin only" on public.admin_audit_logs

for select using (public.is_admin());

-- integrity: admin + linked read; insert allowed for linked (client emits)

create policy "integrity read linked" on public.integrity_events

for select using (

public.is_admin()

or exists (select 1 from public.attempts a

join public.students s on s.id = a.student_id

left join public.guardian_student_links gsl on gsl.student_id = s.id

where a.id = integrity_events.attempt_id

and (s.created_by = auth.uid() or gsl.guardian_id = auth.uid()))

);

create policy "integrity insert linked" on public.integrity_events

for insert with check (

public.is_admin()

or exists (select 1 from public.attempts a

join public.students s on s.id = a.student_id

left join public.guardian_student_links gsl on gsl.student_id = s.id

where a.id = integrity_events.attempt_id

and (s.created_by = auth.uid() or gsl.guardian_id = auth.uid()))

);

## API and Edge Function contracts

### Design rules

- Client uses Supabase JS for reads/writes that are safe under RLS.

- Edge Functions handle:

  - Exam package import + schema validation

  - Attempt submission + marking + results generation

  - Writing submission transition + (later) rubric workflows

  - Admin actions requiring elevated privileges (service role)

### Contracts

#### POST /functions/v1/admin-import-exam-package

- Auth: Admin only

- Body:

  - package: object (validated against schema)

- Response:

  - examId

  - createdQuestions

  - warnings[]

- Behavior:

  - Upsert exams by external_id

  - Replace questions for that exam version (or version bump policy)

  - Write admin_audit_logs entry

#### POST /functions/v1/submit-attempt

- Auth: Linked guardian/student, or admin

- Body:

  - attemptId: uuid

- Response:

  - resultId

  - pointsEarned

  - totalPoints

  - topicBreakdown

- Behavior:

  - Validate attempt status = in_progress

  - Freeze responses

  - Mark objective questions (mcq/multi/true-false/short-answer rules)

  - Store results

  - Update attempt status to submitted

  - Emit audit log if admin initiated

#### POST /functions/v1/writing-submit

- Auth: Linked guardian/student, or admin

- Body:

  - writingSubmissionId: uuid

- Response:

  - status

  - submittedAt

## Testing plan

### Unit tests

- Exam timing logic: pause/resume rules; time spent accumulation.

- Marking engine: MCQ, multi-select scoring rules, short answer normalization/tolerance.

- Schema validation: import rejects invalid packages deterministically.

### Integration tests

- Auth + RLS: parent cannot read unrelated students; admin can.

- Attempt lifecycle: create attempt → save responses → submit → results generated.

- Integrity events: insert/read policies behave as expected.

### End-to-end tests

- Student flow: start exam → answer → flag → resume → submit → see results.

- Parent flow: link student → view results → topic breakdown.

- Admin flow: import package → publish exam → view attempts + integrity + audit logs.

### Accessibility checks

- Keyboard navigation: modals trap focus; exam nav is reachable.

- ARIA: timer/progress have roles and labels; button names are clear.

- Contrast: validate against brand palette usage and AA thresholds.

## Deployment steps with environment variables

### Required env vars (Vercel)

- VITE_APP_NAME="MindMosaic"

- VITE_APP_TAGLINE="Turning Practice into Mastery"

- VITE_APP_URL (e.g., production domain)

- VITE_SUPABASE_URL

- VITE_SUPABASE_ANON_KEY

### Supabase configuration

- Auth: enable email auth (and optionally magic link).

- RLS: enabled on all tables with policies above.

- Storage: bucket for question diagrams/assets (public read for published assets, or signed URLs).

- Edge Functions: deploy admin-import-exam-package, submit-attempt, writing-submit with service role access to DB.

### Release checklist

- Brand lock: confirm all UI strings import from src/config/brand.ts.

- DB migrations: apply schema + policies.

- Seed: insert MindMosaic exam seeds for smoke tests.

- Observability: ensure integrity events + audit logs working end-to-end.

## Phased roadmap

### Phase 1: Core practice platform

- Auth + profiles + parent–student linking

- Exam catalog + exam engine (autosave/resume, flagging, submit confirm)

- Objective marking + results + explanations

- Writing module (draft autosave, submit, manual rubric marking)

- Admin import pipeline (JSON packages + diagrams) + publish controls

- Audit logs + integrity events

- Baseline analytics (topic breakdown per attempt)

### Phase 2: Authoring and richer analytics

- In-app editor + question bank + tagging (year/topic/difficulty)

- Teacher role workflows

- Advanced analytics (trends, mastery over time, weak-skill recommendations)

- Optional AI-assisted writing feedback with explicit consent

### Phase 3: SaaS scaling

- Subscriptions + entitlements (family/school tiers)

- Multi-tenant school management

- Data export/deletion tooling + enhanced compliance reporting

- Performance optimization, content CDN strategy, deeper observability

If you want, I can generate the exact file tree, BrandProvider implementation (CSS variables), and the Edge Function TypeScript for submit-attempt next.

lets proceed step by step, what should be my step 1?

See my thinking

Step 1 is to lock the brand as a hard dependency everywhere—because it prevents UI drift and forces the rest of the system (routes, metadata, components, seed data) to stay consistent.

### Step 1 deliverables

- Create src/config/brand.ts with APP_NAME, APP_TAGLINE, SUPPORT_EMAIL, LOGO_PATH, BRAND_COLORS, BRAND_FONTS exactly as specified.

- Wire it into the app shell:

  - Page titles/metadata use APP_NAME + APP_TAGLINE.

  - Header/landing hero/footer render name/tagline from the config (no literals).

- Wire it into Tailwind via CSS variables:

  - Add a BrandProvider (or a simple initBrandTheme() called once in main.tsx) that sets CSS variables from BRAND_COLORS and BRAND_FONTS.primary.

  - Update Tailwind config to reference those CSS vars (so components never use hex codes).

- Add a guardrail: a quick repo search check (CI or pre-commit) that fails on hard-coded "MindMosaic" or "Turning Practice into Mastery" outside brand.ts.

### Next step after this

When Step 1 is merged, Step 2 should be Supabase schema + RLS migration so every feature is built on correct server-side permissions.

If you tell me your repo layout (current src/ structure) and whether you’re using react-helmet-async for metadata, I’ll write Step 1 as exact files/patches.

Implementation.txt

Plain Text

review this

This is an excellent, production-grade implementation plan. It reads like something you could hand to a senior team and expect consistent execution. I’ll review it at three levels:

- What’s strong and should not change

- Gaps or risks to address early

- Concrete refinements to make it even tighter

I’ll be direct and opinionated where it matters.

## 1. What’s strong (and correct)

### A. Step sequencing is right

Your ordering is exactly what experienced platform teams get wrong less often:

- Brand lock before features — this prevents silent drift across UI, docs, and marketing.

- Contracts before UI — exam JSON schema first is the right call.

- RLS before autosave — you’ve correctly identified that fixing security later is expensive.

- Thin slice before scale — validates the riskiest parts early.

No reordering needed.

### B. Repo structure is very strong

This structure is clean, scalable, and realistic:

- Clear separation of:

  - features/ (vertical slices)

  - lib/ (cross-cutting concerns)

  - schemas/ (contracts)

  - state/ (Zustand stores)

  - api/edge/ (typed contracts)

- Admin, parent, student flows are cleanly isolated.

- Writing module treated as a first-class vertical (this is rare and correct).

This is better than many commercial edtech codebases.

### C. Year-mode UX enforcement is handled correctly

You’ve done two important things right:

- UX mode is derived, not user-selectable.

- Copy is separated per year band (copy.year12.ts, etc.).

That avoids accidental “mastery” language leaking into Year 1–2 UI while preserving brand integrity elsewhere.

### D. Edge Functions are used exactly where they should be

You’ve correctly identified integrity-sensitive actions:

- Start attempt

- Save response (idempotent)

- Submit attempt (scoring + locking)

- Import/publish exams

This is the right trust boundary.

## 2. Gaps / risks to address early

These are not flaws — they’re things to tighten now to avoid pain later.

### A. Attempt ownership model needs one explicit decision

Right now, the plan implies:

- Students are records

- Parents own/link students

- Attempts belong to students

You need to explicitly decide one thing and document it:

Does a student ever authenticate directly, or is all access mediated via a guardian account in Phase 1?

If students do not authenticate in Phase 1 (common for under-13):

- Attempts are created by guardian context

- Integrity events still reference student_id

- UI must clearly show “You are working as: [Student Name]”

If students authenticate:

- You need student auth profiles + consent gating

- RLS becomes more complex

Recommendation: Phase 1 = guardian-mediated student access only. Document this explicitly in Step 3 and Step 4.

### B. Autosave semantics need a single source of truth

You mention autosave in multiple places, but you should lock this down:

- Autosave cadence (e.g. debounce 1–2s)

- What counts as “dirty”

- What happens on network failure

- What happens when time expires

Add a short Autosave Contract section:

- Client buffers locally

- Server is authoritative

- last_saved_at is updated only by server

- Attempt cannot be submitted if server save is stale beyond X seconds

This avoids subtle bugs later.

### C. Integrity events volume control

Logging every blur/focus/tab switch can explode in volume.

You should define minimum viable integrity signals now:

- First tab hide

- Count of tab hides

- Final visibility state at submit

Otherwise, you’ll drown in noise.

### D. Writing module marking lifecycle needs one more state

You currently have:

- draft

- submitted

- marked

You will want one more:

- in_review or assigned

This avoids race conditions when multiple markers exist later.

## 3. Concrete refinements to apply now

These are small changes with high leverage.

### 1. Add a “Non-Negotiables” header to Step 0

Explicitly list:

- No hard-coded brand strings

- No hex colours outside brand config

- No client-side scoring as authoritative

- No bypassing RLS via service role on client

This becomes your architectural guardrail.

### 2. Add a short “Data Ownership Model” section

One paragraph explaining:

- Who owns students

- Who can create attempts

- Who can submit

- Who can read results

This will save hours of debate later.

### 3. Lock exam package versioning rules

Right now you mention versions, but not behavior.

Decide now:

- Does importing the same external_id bump version?

- Are old attempts tied to old versions?

- Can published exams be mutated?

Recommendation: Immutable published exams. New import = new version.

### 4. Add a “Definition of Done” for Edge Functions

For every Edge Function:

- Auth validated

- Role validated

- Idempotent where applicable

- Audit log written (admin actions)

- Typed request/response

This keeps backend quality high.

## Overall verdict

This plan is strong enough to execute immediately.

If I were reviewing this as a principal engineer or CTO, I would say:

“Proceed. This is a serious, well-thought-out foundation.”

### What I recommend next

Given your original question and this review:

Your next concrete action should be:

Implement Step 0 fully — brand lock + lint guard + Tailwind mapping — and commit it as the first immutable baseline.

Once that’s done, the next step is formalising the exam JSON schema in Zod (Step 2), because everything else depends on it.

If you want, next we can:

- Harden the exam JSON schema together, or

- Write the brand lock lint script, or

- Finalise the attempt ownership + autosave contract.

## Plan overview

| Days | Step | Outcome |
| --- | --- | --- |
| 1–3 | Foundations | Brand locked + CI guardrails + skeleton app |
| 4–6 | Authoritative specs | PRD + routes/components + data/ownership contracts |
| 7–10 | Exam contract | Zod schema + sample packages + validator script |
| 11–16 | Supabase | SQL schema + RLS + storage + seeds + types |
| 17–22 | Edge functions | Start/save/submit + import/publish + integrity |
| 23–28 | Thin-slice UI | Auth + student context + exam list + runner + results |
| 29–30 | Writing + hardening | Writing MVP + a11y + tests + deploy |

# Days 1–3: Foundations (no feature work yet)

### Day 1 — Repo + brand file + env typing

- Build: monorepo folders (apps/web, supabase, scripts, docs)

- Add: apps/web/src/config/brand.ts (exact exports)

- Add: apps/web/src/config/env.ts with Zod parsing for Vite env vars

- Exit criteria: app boots and renders APP_NAME + APP_TAGLINE from config (no literals)

### Day 2 — Tailwind + typography wired to brand tokens

- Build: CSS variables mapping for all brand colors + font family

- Update: Tailwind config to use variables (brand.* tokens)

- Add: global styles enforcing font + letter spacing + max weight rules

- Exit criteria: no component uses hex colors; UI uses text-brand-text, bg-brand-bgSoft, etc.

### Day 3 — Guardrails + Definition of Done

- Build: scripts/lint-brand-lock.mjs (blocks hardcoded brand/tagline + hex in TS/TSX/CSS outside theme files)

- Wire: CI workflow to run lint + typecheck

- Write: docs/DEFINITION_OF_DONE.md

- Exit criteria: CI fails if you violate brand lock; DoD exists and is referenced in README

# Days 4–6: Authoritative specs (make decisions once)

### Day 4 — PRD (Phase 1 only)

- Write: docs/PRD.md

  - roles: guardian, student-record, admin

  - modules: auth/onboarding, exam engine, results, analytics, writing, admin import/publish

- Exit criteria: every module has user stories + acceptance criteria

### Day 5 — Routes and component map

- Write: docs/ROUTES_AND_COMPONENTS.md

  - route tree

  - shared layouts

  - year-mode behavior in ExamShell

- Exit criteria: you can point to exactly where every future component lives

### Day 6 — Data ownership + autosave + versioning contract

- Write: docs/ARCHITECTURE.md (short, decisive)

  - guardian-only auth (Phase 1 locked)

  - autosave semantics (server source of truth)

  - exam immutability + versioning rules

  - integrity event minimal signals

- Exit criteria: no ambiguity left about who can do what and where enforcement happens

# Days 7–10: Exam contract first (this drives everything)

### Day 7 — Zod schema for exam packages

- Build: apps/web/src/schemas/examPackage.zod.ts

- Build: apps/web/src/types/exam.ts

- Exit criteria: schema validates at runtime; types compile in TS strict mode

### Day 8 — Sample exam packages (3 bands)

- Add: supabase/seed/exam_packages/

  - Y1–2 (simpler wording)

  - Y3–6 (standard)

  - Y7–9 (compact + harder)

- Exit criteria: all samples pass the Zod validator

### Day 9 — Validator script + docs

- Build: scripts/validate-exam-package.mjs

- Write: docs/EXAM_SCHEMA.md (human-readable contract)

- Exit criteria: script validates a folder; CI can run it later

### Day 10 — Decide DB storage model for questions

- Decision (document it):

  - Option A: store exam + questions normalized (exams, questions)

  - Option B: store exam JSON as canonical and materialize later

- Recommendation: Option A for Phase 1 (simpler querying, scoring, analytics).

- Exit criteria: written decision + updated schema plan

# Days 11–16: Supabase schema + RLS (security before UI)

### Day 11 — SQL tables + enums migration

- Build: supabase/migrations/0001_init.sql

- Exit criteria: migration applies cleanly; tables exist

### Day 12 — RLS policies migration

- Build: supabase/migrations/0002_rls.sql

  - guardian linked-student access

  - admin full access

  - results insert restricted (service role only)

- Exit criteria: basic RLS tests via manual queries: unrelated guardian can’t read

### Day 13 — Storage buckets + policies

- Build: supabase/migrations/0004_storage.sql

  - exam-assets bucket

  - admin upload only

  - read rules for published exams (signed URLs recommended)

- Exit criteria: admin can upload; non-admin cannot upload

### Day 14 — Seed data (MindMosaic branded)

- Build: supabase/migrations/0003_seed.sql

- Exit criteria: published=false exams seeded; no unbranded strings

### Day 15 — Generate Supabase types + client wiring

- Add: supabase/types/supabase.ts (generated)

- Build: apps/web/src/lib/supabase/client.ts

- Exit criteria: typed client works; basic select against exams runs

### Day 16 — Minimal onboarding data flows (DB only)

- Implement (DB + types only):

  - profiles bootstrap on first login

  - create students

  - create guardian_student_links

- Exit criteria: you can create a guardian profile + student record in DB with RLS on

# Days 17–22: Edge functions (critical actions are server-authoritative)

### Day 17 — Edge function shared utilities

- Build: supabase/functions/_shared/ (cors.ts, auth.ts, validate.ts, logger.ts)

- Exit criteria: one hello-world function uses shared auth + CORS

### Day 18 — start-attempt

- Build: start-attempt/index.ts

  - validates guardian owns student

  - validates exam published

  - creates attempt

- Exit criteria: returns attemptId; RLS prevents direct cheating

### Day 19 — save-response (idempotent upsert)

- Build: save-response/index.ts

  - upsert responses (attempt_id, question_id)

  - update attempt last_saved_at

- Exit criteria: repeated calls don’t duplicate; last_saved_at updates

### Day 20 — submit-attempt (objective scoring)

- Build: scoring for MCQ, multi-select, true/false, short-answer rules

- Writes: results, locks attempts.status=submitted

- Exit criteria: score matches deterministic expected outputs for a sample package

### Day 21 — admin-import-exam-package

- Build: validates Zod schema server-side too

- Upserts: exam + questions (new version if external_id exists)

- Writes: admin audit log

- Exit criteria: importing sample package populates DB correctly

### Day 22 — admin-publish-exam + integrity event logging

- Build: publish toggle with audit log

- Build: log-integrity-event with minimal signals + ownership validation

- Exit criteria: publish works; integrity events stored and readable by admin only (or as you specified)

# Days 23–28: Thin slice UI (real app, real data)

### Day 23 — App shell + routing + guards

- Build: AuthGuard, RoleGuard

- Build: route skeleton from your doc

- Exit criteria: unauth users redirected; admin routes protected

### Day 24 — Auth UI + profile bootstrap

- Build: login/signup pages

- On login: ensure profiles row exists

- Exit criteria: guardian can log in and land in /app

### Day 25 — Student selection (“Working as”)

- Build: student create + select screen

- Persist: selected studentId in Zustand

- Exit criteria: app always displays selected student context

### Day 26 — Exam list + exam detail

- Build: list published exams filtered by selected student year

- Build: exam detail page with start button

- Exit criteria: clicking start calls start-attempt and navigates to runner

### Day 27 — Exam runner MVP (2–3 types)

- Build: ExamShell + year mode layout switching

- Build: question renderer for MCQ, multi-select, T/F

- Autosave: calls save-response debounced

- Exit criteria: refresh page → resume attempt with answers loaded

### Day 28 — Submit + results + explanations

- Build: submit confirmation modal

- Call: submit-attempt

- Render: results summary + per-question review + topic breakdown

- Exit criteria: full loop works end-to-end

# Days 29–30: Writing MVP + hardening + deployment

### Day 29 — Writing module MVP

- Build: writing prompt page + planning + editor + autosave to writing_submissions

- Submit: sets status to submitted

- Exit criteria: guardian can open writing, save drafts, submit

### Day 30 — A11y pass + tests + deploy

- Add: keyboard/focus fixes in runner + modals

- Add: unit tests for scoring and autosave rules

- Add: one E2E flow (start → answer → resume → submit)

- Deploy: Vercel + Supabase migrations + env vars

- Exit criteria: production URL works for the thin slice

## Daily rule to keep it simple

Each day must end with:

- One PR merged

- One flow improved

- Clear “done” criteria met

- No “half-wired” systems